DaMembrane — SEO & Content Workflow

Digital Marketing Strategy Document

Prepared by: Digital Marketing Manager  |  Brand: DaMembrane  |  Phase 1

# 1. Blog Category Structure

DaMembrane's blog content is organized into four clearly defined content buckets, designed to attract the right audience, build topical authority, and support product discovery:

## 1.1 Skincare

Core focus: Skin conditions, solutions, and product-relevant content. This is the highest-priority category aligned directly with DaMembrane's product line.

- Acne, dark spots, hyperpigmentation, oily/dry skin

- Seasonal skin concerns (winter dryness, summer oiliness)

- Product-specific guides: serums, sunscreens, cleansers, toners

- Skin type-based routines (AM/PM routines)

- Ingredient-to-concern mapping (Niacinamide for pores, Vitamin C for brightening)

## 1.2 Haircare

Secondary category supporting broader audience and future product roadmap. Bridges users who may come in via haircare and convert to skincare.

- Hair fall, dandruff, scalp health

- Ingredient deep-dives: Keratin, Biotin, Onion extracts

- Hair oiling, washing frequency, heat protection

- Hair type-based routines

## 1.3 Ingredient Guide

Educational hub for science-backed skincare. This is DaMembrane's authority-building engine — the category that builds trust and positions the brand as the expert.

- What is [Ingredient] — function, origin, how it works

- How to use in skincare routine — AM or PM, frequency, layering

- Ingredient combinations — what to use with and what to avoid

- Evidence-based claims and dermatological backing

- Beginner-friendly guides: Retinol 101, Acids Explained, etc.

## 1.4 Care Tips

Engagement-focused category. High share-ability, seasonal relevance, and myth-busting content that brings in top-of-funnel readers.

- Natural/DIY remedies and their science-backed alternatives

- Skincare myths debunked

- Seasonal skincare tips

- Lifestyle factors: diet, sleep, stress and skin

- Fruit-based home remedies and their actual effectiveness

## 1.5 Recommendation: Consider Adding a 5th Category

Based on competitor analysis, adding a 'Product Comparisons & Reviews' or 'Routine Builder' micro-category within Skincare can drive strong transactional-intent traffic:

- Best sunscreen for oily skin in India 2024

- Niacinamide serum vs Vitamin C serum — which one do you need?

- BeMinimalist vs DaMembrane Brightening Serum — ingredient comparison

These convert readers into buyers. They can live under Skincare as a sub-tag rather than a standalone category.

# 2. Shopify Migration Workflow

## 2.1 Phase 0 — Pre-Launch (This Week)

- Shopify store goes live — all product pages with dummy images for RnD-phase products

- Google Search Console + GA4 connected on launch day

- Crawl all live Laravel blog URLs using Screaming Frog

- Export full blog list with crawl status and index status from GSC

- Create content audit sheet: categorize each blog into Publish / Optimize / Rewrite / Delete

## 2.2 Blog Migration Decision Tree

For each of the 60–70 blogs on the Laravel site, apply this logic:

| Status | Criteria | Action | 301 Redirect |
| --- | --- | --- | --- |
| Indexed by Google | Crawled & indexed in GSC — has impressions or clicks | Migrate to Shopify + optimize → 301 redirect old URL | Yes — mandatory |
| Crawled, Not Indexed | Crawled but not in index (GSC shows 'Crawled not indexed') | Migrate to Shopify only if content is good → 301 redirect | Yes |
| Not Crawled | Not found by Google at all | Migrate if content is good. Delete if thin or irrelevant. | No — delete from Laravel |
| Thin / Duplicate | Under 400 words, duplicate topic, or no search intent match | Merge with stronger post OR delete outright | No |

## 2.3 Phase 1 — Weeks 1–2: Foundation

- Launch Shopify store — meta titles, descriptions, sitemap submitted

- Set up GSC + GA4 — verify ownership, link both

- Keyword mapping: 100+ keywords across 4 blog categories

- Create Shopify blog sections: Skincare / Haircare / Ingredient Guide / Care Tips

- Migrate first 7–10 priority product-supporting blogs (under eye gel, sunscreen, etc.)

- Add FAQPage schema + Author schema to all published blogs

- Add Table of Contents to all migrated blogs

## 2.4 Phase 2 — Weeks 3–6: Content Engine

- Migrate all indexed Laravel blogs — live on Shopify with 301s

- Publish 3 pillar pages: Brightening Serum, Sunscreen SPF 50, Under Eye Gel

- Supporting articles: 3–4 per pillar (topical cluster model)

- Content writer: 15+ new blogs/month targeting long-tail keywords

- Start HARO outreach, guest posting, Reddit/Quora engagement

- Product page descriptions: complete all 4 approved products with content writer

## 2.5 Phase 3 — Weeks 7–13: Scale

- All 60–70 Laravel blogs migrated (crawled ones with 301, rest deleted)

- 25+ new blogs live across all 4 categories

- First micro-influencer gifting campaign

- GSC review: top impressions pages — expand them

- Internal linking audit: update older blogs with links to newer content

- Refresh 5 underperforming blogs with new data and updated keywords

# 3. Product Page Workflow

Since 4 products are approved and 5 are in R&D, here is the recommended workflow:

## 3.1 Approved Products (4)

- Finalize product page layout on Shopify with content writer

- Write full SEO-optimized product description (see Content Guidelines Doc)

- Add real product images — if packaging not finalized, use styled flat-lay demos

- Add schema markup: Product schema, Review schema (placeholder until reviews come in)

- Link to relevant blog content from product page (internal linking)

## 3.2 R&D Products (5)

- Create 'Coming Soon' product pages with dummy images — keeps site complete

- Write placeholder descriptions focusing on the core concern and key ingredients

- These pages start getting indexed — when product launches, swap image + update copy

- No price needed until launch — use 'Notify Me' CTA

# 4. Weekly Task Checklist

| Content & Blog | SEO & Technical | Off-Page / Growth |
| --- | --- | --- |
| - 2–3 blogs optimized and published - 5+ Laravel blogs migrated to Shopify draft - Featured images added to all published blogs - TOC verified on all new blogs | - GSC: check indexing status of new pages - Submit new URLs via GSC URL inspection - Fix any crawl errors or 404s - Internal linking: add links from old to new posts | - HARO: respond to 1–2 relevant queries - Reddit/Quora: 2–3 genuine expert answers - 1 guest post pitch sent to beauty publication - Social: 3 posts (1 educational, 1 product, 1 engagement) |

# 5. KPIs & Tracking

| Metric | Month 1 | Month 2 | Month 3 | Month 6 |
| --- | --- | --- | --- | --- |
| Blogs live on Shopify | 30–40 | 60–70 | 80–90 | 120+ |
| Organic sessions/month | 500–1K | 2–4K | 6–10K | 25K+ |
| Pages indexed | 25+ | 55+ | 80+ | 120+ |
| Keywords ranking | 50+ | 150+ | 300+ | 600+ |
| Keywords in Top 10 | 3–5 | 20–30 | 50–70 | 120+ |
| Domain Rating (Ahrefs) | 0–5 | 8–12 | 15+ | 25+ |
| Backlinks acquired | 10 | 35+ | 75+ | 180+ |